# Phase 0 BRD — Automated Job Sourcing Pipeline

## Project Pause Status

**Status:** paused / maintenance-only as of 2026-09-14 because the user has finished the current job search.

This document is the canonical current-state BRD for the repository at pause time. The app should be treated as a working local-first checkpoint that can be resumed for a future search. Future work should prioritize preservation, reproducibility, and low-risk maintenance over new feature expansion unless the project is explicitly restarted.

## 1. Business Objective

Build a local-first job-search application that pulls jobs from selected company career sites, normalizes them into a common schema, stores them in SQLite, and displays them in a dashboard for review, resume/profile management, and explicitly-triggered LLM fit rating.

Initial companies:

- Databricks

- NVIDIA

Phase 0 began as the ingestion/review surface. The current app has grown to include resume/profile upload, LLM profile extraction, deep LLM job rating, fast LLM pre-rating infrastructure, and rating comparison CLI tools. Resume tailoring and application submission remain out of scope.

## 1.1 Current Implementation Snapshot

Repository layout:

- `jobsearch/app.py`: single-file Python app containing environment loading, background jobs, connectors, SQLite migrations/data access, resume/profile/rating logic, dashboard rendering, HTTP handlers, and CLI commands.

- `tests/test_phase0.py`: regression tests for ingestion, DB state transitions, dashboard rendering, LLM profile/rating flows, fast/deep rating, and model comparison helpers.

- `requirements.txt`: runtime dependencies for optional PDF resume extraction.

- `requirements-dev.txt`: test/development dependencies.

- `docs/setup-tutorial.md`: fresh-clone setup, local database initialization, optional LLM setup, optional scheduled refresh guidance, and Git/data boundary notes.

- `data/jobs.sqlite`: local SQLite database.

- `data/resumes/`: uploaded resume files.

- `docs/brd/`: markdown and Word BRDs.

- `.env`: gitignored local secrets/config. `.env.example` documents required variables.

Distribution/setup notes:

- The Git repository intentionally does not include `data/`, local SQLite databases, uploaded resumes, raw snapshots, logs, or `.env` secrets.

- A new clone must create its own Python environment, install `requirements.txt`, run `python -m jobsearch.app init-db`, and then run a refresh to populate `data/jobs.sqlite`.

- LLM features require a user-owned OpenAI-compatible API key in local `.env` or the process environment.

- Scheduled refreshes are external to the repository. The original local machine used a Hermes cron script outside the repo, but new clones do not get any automatic scheduler.

Live local database state as of latest inspection on 2026-09-14:

- `jobs`: 6,417 rows.

- `job_ratings`: 3,039 deep ratings, all stored with `model_name='gpt-4o-mini'`.

- `job_fast_ratings`: 0 persisted rows.

- `profile_extractions`: 8 rows, including 1 LLM profile extraction with `gpt-4o-mini`.

- `resume_files`: 9 rows.

- `job_fetch_runs`: 205 rows.

- `job_ingestion_audits`: 164,535 rows.

## 2. Background

The broader job-search app roadmap is:

- **Phase 0:** Automatically source jobs from target companies.

- **Phase 1:** Score job fit using direct LLM calls with structured candidate/resume/job JSON and a fixed rubric.

- **Phase 2:** Generate tailored resume bullets and cover letters.

- **Phase 3:** Add tracker/dashboard/export workflow.

- **Phase 4:** Assisted apply with user review.

- **Phase 5:** Guarded full automation for trusted high-confidence sources.

For the rating approach, the product starts with direct LLM scoring and is designed so RAG can be added later over resume bullets, projects, prior applications, and company notes.

## 3. Scope

### In scope

- Pull jobs from Databricks and NVIDIA career sources.

- Normalize jobs from different ATS systems into one schema.

- Store jobs in SQLite.

- Deduplicate jobs by company/source/source job ID.

- Track first-seen and last-seen timestamps.

- Track source lifecycle separately from user review state: `source_status` (`newly_discovered`, `active`, `expired`) and `review_status` (`unreviewed`, `reviewed`, `applied`).

- Treat title keyword exclusion as a transparent dashboard-only view filter; do not persist `candidate` or `filtered_out` status from backend keyword rules.

- Provide a simple dashboard to browse/filter jobs.

- Provide job detail pages with official application URLs.

- Provide a manual refresh command/API.

### Out of scope

- Resume tailoring.

- Cover-letter generation.

- Browser automation or application submission.

- Scraping LinkedIn, Indeed, or Google Jobs.

- Making DeepSeek the dashboard fast-rating model before validation proves it is on par with `gpt-4o-mini` for recall-safe fast rating.

## 4. Source Strategy

### Databricks

Databricks uses a Greenhouse-compatible public jobs API:

```text

https://api.greenhouse.io/v1/boards/databricks/jobs?content=true

```

The connector should follow the standard list/detail contract:

1. `fetch_list()` fetches the JSON payload and iterates through `jobs[]`.

2. Extract job ID, title, URL, location, departments, offices, publish/update timestamps, and HTML content.

3. `fetch_detail_if_needed()` is a no-op because `content=true` already includes the full job description in the list response.

4. Strip HTML into readable text.

5. Normalize into the internal job schema.

Reliability expectation: high.

### NVIDIA

NVIDIA uses Workday CXS APIs.

Listing endpoint:

```text

POST https://nvidia.wd5.myworkdayjobs.com/wday/cxs/nvidia/NVIDIAExternalCareerSite/jobs

```

Payload:

```json

{

"appliedFacets": {},

"limit": 20,

"offset": 0,

"searchText": ""

}

```

Each listing includes an `externalPath`. Job detail can be fetched at:

```text

GET https://nvidia.wd5.myworkdayjobs.com/wday/cxs/nvidia/NVIDIAExternalCareerSite{externalPath}

```

The connector should follow the standard list/detail contract:

1. `fetch_list()` pages through listing results.

2. Extract title, external path, location text, posted text, and requisition ID from listing rows.

3. `fetch_detail_if_needed()` calls the Workday detail endpoint for each listing to obtain the full job description before the job is considered review-ready.

4. Strip HTML into readable text.

5. Normalize into the internal job schema.

Reliability expectation: medium-high. Workday pagination and fields may be inconsistent. NVIDIA's Workday CXS endpoint currently rejects page sizes above 20 with HTTP 400, so the connector must cap Workday listing requests at `limit <= 20` and paginate in multiple requests for larger refreshes. The Workday `total` field is reliable on the first page but may be returned as `0` on subsequent pages; the connector must preserve the first positive total and continue pagination until it reaches that total, reaches the user-requested total limit, or receives an empty page.

## 4.1 Refresh Modes

The refresh command supports two modes:

- **Full mode (`--mode full`)**: completeness mode. Fetch listing pages and full detail pages for every returned listing. Use for first full syncs, audits, and occasional comprehensive refreshes. This is slower for NVIDIA because Workday is capped at 20 listing records per request and every job also needs a detail request.

- **Search mode (`--mode search --search "query"`)**: targeted mode. Use the provided query to narrow source results when the source supports server-side search, especially NVIDIA Workday via `searchText`. Sources without server-side search can fetch normally and locally filter results to the search query. Fetch full details for all returned search results.

Fast mode was intentionally removed because lightweight listing-only records are not useful enough for fit review without full descriptions, and search mode is a clearer way to limit the job set. Only an unrestricted full refresh may mark unseen jobs as expired; limited and search refreshes are intentionally partial and must not expire jobs that are outside the fetched subset.

A daily full refresh should be scheduled at 12:00 AM using the host scheduler/Hermes cron rather than hidden browser automation. The dashboard must make scheduled refreshes observable by showing the most recent refresh status per company from `job_fetch_runs`, including whether it succeeded or failed, start/finish timestamps displayed in local Pacific time for readability, counts found/created/updated/expired, and any error message. Manual refreshes may use the same status surface because both scheduled and manual refreshes write to `job_fetch_runs`. Persisted timestamps remain UTC/ISO strings; local-time conversion is display-only.

## 5. Data Storage

Use local SQLite first:

```text

data/jobs.sqlite

```

SQLite is sufficient for a single-user local MVP and can be migrated to Postgres later.

### Tables

#### `companies`

Stores target companies and source configuration.

Fields:

- `id`

- `name`

- `slug`

- `ats_type`

- `careers_url`

- `source_api_url`

- `enabled`

- `created_at`

- `updated_at`

#### `jobs`

Stores normalized jobs.

Fields:

- `id`

- `company_id`

- `company_name`

- `source`

- `source_job_id`

- `requisition_id`

- `title`

- `location`

- `remote_type`

- `department`

- `employment_type`

- `salary_min`

- `salary_max`

- `currency`

- `job_url`

- `apply_url`

- `description_raw_html`

- `description_text`

- `posted_at`

- `first_seen_at`

- `last_seen_at`

- `source_status` (`newly_discovered`, `active`, `expired`)

- `review_status` (`unreviewed`, `reviewed`, `applied`)

- `is_hidden`

- `is_saved`

- `saved_at`

- `reviewed_at`

- `applied_at`

- `filter_reason`

- `content_hash`

- `created_at`

- `updated_at`

#### `job_fetch_runs`

Stores pipeline run history.

Fields:

- `id`

- `company_id`

- `started_at`

- `finished_at`

- `status`

- `jobs_found`

- `jobs_created`

- `jobs_updated`

- `jobs_expired`

- `error_message`

#### `job_raw_snapshots`

Stores append-only raw source JSON snapshots for debugging connector changes and recovering fields that were not normalized into SQL columns.

Fields:

- `id`

- `job_id`

- `source`

- `raw_json`

- `fetched_at`

#### `resume_files`

Stores local resume uploads that are active inputs to profile extraction.

Fields:

- `id`

- `original_filename`

- `stored_filename`

- `stored_path`

- `content_type`

- `content_hash`

- `file_size`

- `extracted_text`

- `extraction_error`

- `is_active`

- `uploaded_at`

- `removed_at`

#### `profile_extractions`

Stores manually-created profile snapshots from active resume files for later job-rating inputs. Extraction is triggered only by the user pressing the profile extraction button.

Fields:

- `id`

- `source_resume_ids_json`

- `source_resume_hash`

- `profile_hash`

- `profile_json`

- `extractor_version`

- `is_active`

- `created_at`

#### `job_ingestion_audits`

Stores append-only normalization/schema-quality audit records for each fetched job. The latest audit per job should power dashboard warning badges and the job-detail audit section.

Fields:

- `id`

- `job_id`

- `source`

- `required_missing_json`

- `optional_missing_json`

- `extra_keys_json`

- `warnings_json`

- `description_length`

- `location_status`

- `detail_fetch_status`

- `created_at`

Audit behavior:

- Required fields should include source job ID, title, job URL, apply URL, location, description text, and posted timestamp.

- Optional fields should include department, employment type, salary fields, currency, remote type, and requisition ID.

- Extra source keys should be captured from the raw JSON top level so schema drift can be reviewed later.

- Missing required fields, blank descriptions, unparsed locations, and detail-fetch failures should create warnings.

- The main dashboard should display compact warning badges only when the latest audit has warnings.

- The job detail page should display a full ingestion audit section with required missing fields, optional missing fields, warnings, description length, location status, detail fetch status, and raw snapshot availability.

#### `job_ratings`

Stores deep/full LLM ratings. Current persisted deep ratings use `model_name='gpt-4o-mini'`.

Fields:

- `id`

- `job_id`

- `profile_extraction_id`

- `profile_hash`

- `job_content_hash`

- `rubric_version`

- `rater_version`

- `model_name`

- `overall_score`

- `skill_fit_score`

- `practical_fit_score`

- `recommendation`

- `rating_json`

- `is_current`

- `created_at`

#### `job_fast_ratings`

Stores recall-heavy fast pre-rating results separately from deep ratings. No fast ratings are currently persisted in the live DB.

Fields:

- `id`

- `job_id`

- `profile_extraction_id`

- `profile_hash`

- `job_content_hash`

- `rater_version`

- `model_name`

- `bucket` (`gte_7`, `lt_7`, `needs_manual_review`)

- `confidence`

- `reason_codes_json`

- `short_reason`

- `rating_json`

- `is_current`

- `created_at`

## 6. Normalized Job Schema

All connectors should produce this shape before database upsert:

```json

{

"company_name": "NVIDIA",

"source": "workday",

"source_job_id": "JR2018101",

"requisition_id": "JR2018101",

"title": "Senior Production Engineer - DGX Cloud",

"location": "US-CA-Remote / Multiple",

"remote_type": "remote",

"department": "Engineering",

"job_url": "https://...",

"apply_url": "https://...",

"description_raw_html": "<p>...</p>",

"description_text": "...",

"posted_at": null,

"status": "new"

}

```

## 7. Dashboard View Filtering

Phase 0 should not assign `candidate` or `filtered_out` status from hidden hardcoded keyword lists. The future rating/scoring system will determine fit recommendations transparently.

### Include keywords

Removed from status assignment. Hardcoded include keywords should not create `candidate` jobs. If role keywords are reintroduced before the rating system, they should be visible user-controlled hints rather than backend-only status rules.

### Exclude titles containing

The dashboard label should be `Exclude titles containing` so users understand the filter only checks saved job titles, unlike saved-job search which checks title, company, location, and description. The user may enter comma-separated title keywords such as `manager, director, sales`; matching saved jobs are omitted from the current dashboard result set only. This filter must not mutate `jobs.status` and must not use a hidden hardcoded backend list.

### Location keywords

Removed from status assignment. Location relevance should be handled by the existing source-location filter, dashboard location filter, and later transparent rating criteria.

### Status assignment

- `new`: default/reviewable status for fetched active jobs; this preserves fetched jobs for later rating without calling them candidates.

- `hidden`: user-hidden job.

- `expired`: previously seen job no longer present in latest full source run.

## 8. User Experience

### Main dashboard

The dashboard should show:

- Company

- Job title

- Location

- Source

- Date found

- Last seen

- Status

- Filter reason

- Link to official job URL

- Link to detail view

- Accurate result counts, e.g. `Showing 1-100 of 778 matching jobs`

- Pagination controls so the app does not silently cap the dashboard at a fixed 500-job result set

The dashboard should not hide jobs behind a hard-coded display cap. It may use page size controls for browser performance, but the user must be able to navigate through the full matching result set.

The dashboard search/filter panel should include user-controlled sorting. Supported sort options should include newest first, oldest first, last seen recently, highest LLM fit score, company A-Z, and title A-Z. Sorting must preserve existing filters and pagination should reset to page 1 when changed from the filter form.

The main dashboard control areas should be ordered as collapsible panels: refresh jobs first, resume/profile upload and extraction second, search/filter saved jobs third, and LLM bulk rating last. Collapsed/open panel state should persist locally across page refreshes and filter submissions so panels the user collapsed do not automatically reopen. The unhide-all action belongs inside the search/filter panel next to the Filter button; it should be visually secondary/gray because it is a bulk visibility action, not the primary filter action.

Inline tooltip explanations should only appear when the user hovers or focuses the tooltip marker, rather than rendering long explanatory text directly in the dashboard layout.

### Visual theme

The dashboard should use a mainly white/light surface with black text, blue primary controls/links, and subtle blue highlights for active/new content. Cards should remain clearly separated with light gray borders and soft shadows rather than the previous dark theme.

### Resume/profile upload and extraction

The UI should support a local resume/profile area before rating is implemented:

- Upload one or more resume files (`.pdf`, `.docx`, `.txt`, `.md`) into local app storage.

- List active uploaded resume files with upload time and extraction status.

- Remove a resume file from the active profile input set without deleting unrelated job data.

- Provide a manual `Extract/update profile` button. Uploading or removing a resume must **not** automatically run profile extraction, because future extraction may spend LLM tokens.

- When extraction is triggered, read only currently active resume files, extract their text, and build/store a structured profile snapshot for later rating.

- If a resume is removed, any profile snapshot that used that file should be marked inactive/stale so removed-resume information is not used by the rating system.

- Show the latest profile summary and whether it is current for the active resume set or stale after upload/remove changes.

- The initial extractor may be local/deterministic, but the data model should support later LLM-based extraction with `extractor_version`, `profile_hash`, and source resume IDs.

### Profile extraction and fit-rating rubric

Profile extraction and job rating should follow the user-provided reference model: ratings estimate expected interview probability plus role fit, not title similarity alone.

The profile extractor should preserve structured evidence that can support ratings and tailoring. These fields must be populated only from the current uploaded resume text and current LLM extraction result, not from hardcoded candidate assumptions:

- Target roles/directions extracted from the resume/profile.

- Target industries/domains extracted from the resume/profile.

- Technical/tool skills extracted from the resume/profile.

- Core strengths and proof points extracted from the resume/profile.

- Weaknesses, gaps, seniority, and practical constraints extracted from the resume/profile.

- Resume bullet inventory/evidence extracted from the resume/profile.

Fit scoring should return an overall 0-10 score plus category-level scores/reasons using these weights. All category matching must compare the current job only against fields in the extracted profile JSON; rating code/prompts must not introduce hardcoded candidate roles, domains, companies, tools, proof points, or examples.

| Category | Weight | Meaning |

| --- | ---: | --- |

| Core job-function match | 30% | Whether the job asks for work represented in extracted target roles, strengths, skills, domains, and proof points. |

| Experience/seniority match | 20% | Whether years/seniority requirements align with seniority evidence in the extracted profile. |

| Domain match | 15% | Whether the job connects to extracted target industries/domains. |

| Technical/tool match | 15% | Whether job requirements match extracted technical/tool skills. |

| Evidence strength from resume | 10% | Whether extracted proof points or resume bullet inventory can prove the match. |

| Gap severity | 5% | Whether extracted gaps/practical constraints conflict with job requirements. |

| Strategic career value | 5% | Whether the role moves toward extracted target roles/directions. |

Score interpretation:

- 9.0-9.5: Excellent fit; apply ASAP; resume can be tailored strongly with existing experience.

- 8.5-8.9: Strong fit; worth applying; some gaps but credible story.

- 8.0-8.4: Good stretch; apply if interested and prepare around gaps.

- 7.0-7.9: Medium stretch; related but one or two major gaps exist.

- 6.0-6.9: Reach; apply only if the user really wants that path.

- Below 6.0: Skip or very low priority; usually wrong function/seniority.

The rating output should distinguish skill fit from practical fit when practical blockers exist, such as internship eligibility or location/work authorization constraints.

LLM extraction/rating implementation requirements:

- Add an OpenAI-compatible chat-completions client configured by environment variables: `JOBSEARCH_LLM_API_KEY` or `OPENAI_API_KEY`, optional `JOBSEARCH_LLM_BASE_URL`, and optional `JOBSEARCH_LLM_MODEL`. The app loads project-root `.env` first and then falls back to the Hermes `.env` for missing shared keys such as `OPENROUTER_API_KEY`.

- Current local config has `JOBSEARCH_LLM_MODEL=gpt-4o-mini` and no `JOBSEARCH_LLM_BASE_URL`, so deep/profile/default rating calls go directly to OpenAI's `https://api.openai.com/v1/chat/completions` using `JOBSEARCH_LLM_API_KEY`, not OpenRouter.

- Keep the local extractor as a no-token fallback/debug option in code/tests, but do not expose it as a dashboard action. The dashboard should expose a clearly-labeled `Extract/update profile with LLM` button for the comprehensive profile.

- LLM profile extraction input should include active resume extracted text plus the profile/rating schema and generic 7-category rubric. Output must be strict JSON following the profile schema, including candidate summary, target roles, target industries, seniority, core strengths, technical skills, domain skills, proof points, weaknesses/gaps, practical constraints, and resume bullet inventory. The prompt/rubric must not include hardcoded candidate-specific roles, domains, companies, tools, proof points, or examples; these must come only from the uploaded resume text and extracted profile JSON.

- Add `profile_extractions.extraction_method`, `model_name`, and `prompt_version` columns when absent. LLM profile rows should use an extractor version such as `llm-profile-v1` and method `llm`.

- Add a `job_ratings` table for cached ratings keyed by `job_id`, `profile_extraction_id`, `profile_hash`, `job_content_hash`, `rubric_version`, `rater_version`, and `model_name`.

- The dashboard should expose `Rate this job with LLM` on job detail pages. Ratings should be manual; no automatic rating on refresh or page load.

- The dashboard should expose bulk LLM rating controls as explicit manual actions: `Rate all matching jobs with LLM` for the full current dashboard filter result set, and `Rate jobs on this page with LLM` for only the currently visible paginated rows. Both actions should run in the background, reuse cached current ratings when profile/job/model/rubric keys match, report queued/running/success/failure status on the dashboard, and avoid changing job source/review/saved/hidden states.

- Rating should use the latest active/current LLM profile when available and fail clearly if no active/current profile exists or no LLM API key is configured.

- Rating output must be strict JSON with overall score, skill fit, practical fit, recommendation, category breakdown, strongest evidence, main gaps, practical notes, resume tailoring notes, interview probability reasoning, and apply decision.

- Job cards should show a compact rating badge when a current rating exists. Job detail pages should show the detailed rating breakdown.

- Cache controls: if a current rating exists for the same profile/job/rubric/model hash, reuse it unless the user explicitly re-rates.

- Token control: all LLM actions are explicit button clicks. Profile extraction, deep bulk rating, and fast bulk rating run as background jobs and redirect immediately with visible status. Single-job deep rating remains manual from the job detail page.

### Fast/deep rating model validation

The product uses two rating concepts:

- **Deep/full rating:** rigorous 7-category score stored in `job_ratings`; currently defaults to `gpt-4o-mini` via `JOBSEARCH_LLM_MODEL`.

- **Fast pre-rating:** recall-heavy triage into `gte_7`, `lt_7`, or `needs_manual_review`, stored in `job_fast_ratings` when persisted.

Model routing rules:

- Default fast and deep rating both resolve through `configured_llm_model()`: `JOBSEARCH_LLM_MODEL`, then `OPENAI_MODEL`, then default `gpt-4o-mini`.

- DeepSeek is available only for explicit CLI benchmarking/comparison through `--fast-mode openrouter-v4-flash`, which uses `deepseek/deepseek-v4-flash` through OpenRouter with `OPENROUTER_API_KEY`.

- DeepSeek must not be wired into the dashboard fast-rating controls until validation shows it is on par with `gpt-4o-mini`, especially on false-negative/recall safety.

- Fast prompt version `llm-fast-rating-v5` adds DeepSeek/cheap-model guardrails against over-strict rejection, profile-agnostic examples, and a rule not to use `lt_7` for merely imperfect but plausibly relevant matches. It also routes stretch seniority, international/onsite location, work authorization/clearance/language concerns, customer-facing variants, unfamiliar title wording, missing specialized subdomain experience, and adjacent data/platform/operations roles to `needs_manual_review` when the profile has any transferable bridge. It must use the current extracted profile JSON, not hardcoded current-profile terms.

Validation commands:

```bash

python3 -m jobsearch.app benchmark-fast-rating --sample-size 100 --fast-mode openrouter-v4-flash

python3 -m jobsearch.app compare-fast-deep-rating --sample-size 100 --fast-mode openrouter-v4-flash

python3 -m jobsearch.app compare-rating-models --sample-size 100

```

Validation acceptance guidance:

- False negatives should be zero or extremely rare and explainable.

- Recall on deep-rated `>=7` jobs should be comparable to or better than `gpt-4o-mini` fast rating.

- Higher false positives are acceptable because deep rating verifies promising jobs.

- `needs_manual_review` is acceptable as an abstain bucket, but should not be so large that fast rating stops saving work.

### Filters/search

The UI should support:

- Company filter

- Separate source status filter for `newly_discovered`, `active`, and `expired`.

- Separate review status filter for `unreviewed`, `reviewed`, and `applied`.

- Saved filter with `All`, `Saved only`, and `Unsaved only` modes.

- Free-text search across title, location, company, and description.

- Dashboard-only `Exclude titles containing` filter: comma-separated terms hide matching saved-job titles from the current view without changing job status.

- Hidden-job visibility dropdown with `Exclude hidden`, `Include hidden`, and `Only hidden` modes. Default dashboard views should exclude hidden jobs.

- Search/filter panel sort dropdown supports recommended/default, newest first, oldest first, last seen recently, highest LLM fit score, company A-Z, and title A-Z while preserving the active filters.

- Per-job hide/unhide action to remove individual jobs from the active review list or restore them without deleting the job record or applied-job history. Job cards and detail pages should show `Hide` for non-hidden jobs and `Unhide` for hidden jobs.

- Per-job save/unsave action. Job cards and detail pages should show `Save` for unsaved jobs and `Unsave` for saved jobs.

- Job detail page visits should mark unapplied jobs as `review_status='reviewed'` and set `reviewed_at`; this must not downgrade jobs already marked `applied`.

- Search/filter-panel `Unhide all jobs` action to restore all currently hidden jobs; it should appear to the left of the Filter button and use secondary/gray styling.

- Source refresh controls should be split into separate Full Refresh and Search Refresh tabs so the user can choose the correct mental model without mixing full-sync fields with scoped-search fields.

- Full Refresh tab should include only a company selector and a Full refresh submit button. Full refresh ignores query, source location, and limit fields. A full refresh always expires missing jobs within the selected company scope: all companies when company is `All companies`, or only the selected company when a single company is selected. During a full refresh, jobs that were already `newly_discovered` and are seen again should transition to `active`; newly inserted jobs remain `newly_discovered`; missing non-hidden jobs become `expired`.

- Search Refresh tab should include company, optional pre-search query, optional comma-separated source location filter, and optional limit. Search refresh may be run with an empty pre-search query, including location-only, limit-only, or location+limit scoped refreshes. Search refresh never expires missing jobs.

- Search-mode source refresh should pass its query/location/limit to the backend refresh command and redirect back to the dashboard with the same query/company/location as display pre-filters so the newly fetched search set is immediately visible.

- Source refresh query field should include plain-English tooltip/help copy explaining what it searches: in search mode, the app asks the company career site for jobs matching the typed words when that source supports it; for Databricks, where the API returns a broader list first, the app narrows those jobs locally by checking job title, location, and job description text. The tooltip should avoid promising exact NVIDIA fields because Workday/NVIDIA controls server-side matching; describe it as NVIDIA career-site search that likely considers job-posting text such as title and description, but exact fields are not guaranteed. It should also note that Databricks search is usually faster in the current connector because one Greenhouse response includes job descriptions, while NVIDIA requires extra detail requests per result.

- Search refresh controls should include an optional location filter. The source location filter narrows fetched/saved source results to jobs whose location text contains any comma-separated location entry, e.g. `Remote, California, Seattle`, and search-mode redirects should carry the same location filter into the regular dashboard location filter so newly fetched results are immediately visible.

- The regular dashboard search/filter bar should also include plain-English help copy explaining that it searches already-saved jobs in the local database, including job title, company, location, and description text.

- The regular dashboard search/filter bar should include a separate optional location filter that only checks the saved job location field, supports comma-separated OR entries, and can be combined with broad keyword search. Examples: `Remote`, `California`, `Seattle`, `Remote, California, Seattle`, or `US`.

### Job detail view

The detail page should show:

- Title

- Company

- Location

- Source

- Source job ID / requisition ID

- Job URL / apply URL, exposed through a local `Open official application URL` route that marks `review_status='applied'` before redirecting to the real job URL.

- Status

- Description text

- Pipeline metadata

## 9. Functional Requirements

- FR1: The system can initialize a SQLite database with required tables.

- FR2: The system can seed Databricks and NVIDIA company configs.

- FR3: The system can fetch Databricks jobs from Greenhouse API.

- FR4: The system can fetch NVIDIA jobs from Workday CXS API.

- FR5: The system can normalize both sources into one schema.

- FR6: The system can upsert jobs idempotently.

- FR7: The system can record fetch run stats.

- FR8: The system can mark missing jobs as expired.

- FR9: The system can display jobs in a local browser dashboard.

- FR10: The system can show a job detail page and official URL.

- FR11: The system can upload/list/remove local resume files without automatically running profile extraction.

- FR12: The system can manually extract/update a structured background profile from active resume files and mark profile snapshots stale/inactive when source resumes are removed.

- FR13: The system can rate jobs with the 7-category weighted rubric and return overall score, recommendation, category scores, evidence, gaps, strategic value, and practical-fit notes.

- FR14: The system can manually run LLM profile extraction from active resumes/reference rubric using an OpenAI-compatible provider, store provenance, and show the comprehensive profile in the dashboard.

- FR15: The system can manually rate an individual job with the latest active LLM profile, cache the result, and display compact/detail rating views in the dashboard.

- FR16: The system can run deep bulk rating in the background with progress counts and cached-rating reuse.

- FR17: The system can run fast recall-heavy pre-rating separately from deep rating and derive rating-state filters without changing review/source/saved/hidden state.

- FR18: The CLI can benchmark default fast rating, compare fast vs deep rating, and compare default fast rating against DeepSeek v4 Flash fast rating without writing results unless `--save` is provided.

## 10. Non-Functional Requirements

- Local-first; no external DB required.

- Avoid brittle browser scraping when public JSON APIs are available.

- Use polite request headers and pagination.

- Avoid application submission or side effects.

- Store raw snapshots to debug source changes.

- Keep connectors modular so more ATS sources can be added later.

## 11. Acceptance Criteria

Phase 0 is complete when:

1. Running a refresh command fetches at least one Databricks job and one NVIDIA job.

2. Jobs are stored in SQLite under `data/jobs.sqlite`.

3. Re-running refresh does not create duplicates.

4. Dashboard lists stored jobs.

5. User can filter by company/status/search text.

6. User can open a job detail page.

7. Each job includes an official application URL.

8. Fetch runs are logged in `job_fetch_runs`.

9. Resume upload/removal and profile extraction preserve provenance and do not auto-spend LLM tokens.

10. Deep ratings are cached by profile/job/rubric/model keys and shown on cards/detail pages.

11. Fast/deep comparison commands report model names, threshold, confusion metrics, bucket counts, and false negatives.

## 12. Future Considerations

Because the project is paused, these are optional restart items rather than active commitments:

- Add or maintain a scheduled refresh cron job.

- Add company-source management in the UI.

- Add Workday facet-based filtering.

- Add persistent rating-attempt logs and richer stall diagnostics.

- Add RAG later for evidence-backed scoring and tailoring.